Technical proposal: Northwind Data Ltd

Our approach builds the generator as a small service in your developer portal. Every scenario is a version-controlled recipe that produces realistic, anonymised customers, orders and payment methods in staging within a minute.

Data never leaves your environment: the generator runs in your cluster, holds no production data and is covered by our ISO 27001 certification.

Requirements coverage: we meet all 14 requirements in the specification and attach a traceability matrix. A working prototype is available for a demo.

Delivery plan: discovery and design in weeks 1-3, build in weeks 4-13, hand-over and training in week 14. We need a named product owner for two hours a week.

Team: a lead engineer and two developers who built a similar generator for a national retailer in 2025; references available on request.